OSA OBSERVATORY

Observatoire de la Souverainete Africaine

Sprint Report

Sprint 25 — AMAR Trigger Engine

Chantier A : Table / Vue / API / Documentation publique

| Champ | Valeur |
| --- | --- |
| Reference | OSA-SPRINT-25-REPORT-v1.0 |
| Date de cloture | 23 juin 2026 |
| Sprint HEAD entrant | f62eae2 (Sprint 21) |
| Redacteur | Theo — Architecte principal OSA |
| Statut | CLOTURE — tous les lots valides |
| API version | 2.0.0-production |
| Environnement | Production — VPS ov-492ff0 (179.237.69.94) |

# 1. Synthese de livraison

Sprint 25 livre l'AMAR Trigger Engine en production — moteur de detection des signaux de menace exceptionnels, independant du Strategic Risk Score agrege, conforme a la doctrine de separation analytique actee par le Conseil technique OSA le 22 juin 2026.

| Livrable | Statut | Remarque |
| --- | --- | --- |
| Lot A — SQL / Schema | VALIDE | pub.amar_triggers, pub.v_amar_trigger_log, pub.trigger_classify() |
| Lot B — Moteur / Backfill | VALIDE | 18 triggers 2020-2024 charges, anomalie SDN corrigee, finding #24 |
| Lot C — API / Publication | VALIDE | GET /api/v2/amar/triggers — live production |
| Lot D — Documentation | EN COURS | Sprint report + GAF #20 update + commit GitHub |

Principe doctrinal applique

THR detecte. WKN contextualise. La qualite des donnees informe. L'incompletude ne neutralise pas un signal exceptionnel.

Separation actee : Strategic Risk Score = diagnostic structurel continu (inchange). THR Trigger Engine = evenement exceptionnel d'alerte (nouveau, independant).

# 2. Objets crees en production

## 2.1 Base de donnees — PostgreSQL 17 (osa-db)

| Objet | Type | Description |
| --- | --- | --- |
| pub.trigger_classify() | FUNCTION | Taxonomie 4 classes Option B. Entrees : thr, wkn (nullable), conf (nullable). Retourne : classe ou NULL. |
| pub.amar_triggers | TABLE | Registre des declenchements. PK composite (country_iso3, year, pillar_code). 3 index. 18 lignes backfill 2020-2024. |
| pub.v_amar_trigger_log | VIEW | Lecture enrichie avec severity_rank, trigger_label, data_quality_note, publication_status. |
| GAF finding #23 | ops.audit_findings | AMAR_TRIGGER_PREREQUISITES_VALIDATED — ORIENTED. Doctrine Option B + seuil 0.20. |
| GAF finding #24 | ops.audit_findings | WKN_PENV_NULL_MASKED_SDN_2024 — ORIENTED. Anomalie COALESCE masquage NULL. |

## 2.2 API — FastAPI 2.0.0-production

| Endpoint | Methode | Description |
| --- | --- | --- |
| /api/v2/amar/triggers | GET | Tous les triggers. Filtres : year, country, pillar, class. Limit 200 defaut. |
| /api/v2/amar/triggers/{iso3} | GET | Triggers par pays. 404 si aucun trigger sur la periode 2020-2024. |

## 2.3 Fichiers deposes

| Fichier | Destination | Role |
| --- | --- | --- |
| cadrage_sprint25_amar_trigger_engine.docx | docs/ | Cadrage Sprint 25 — reference doctrinale |
| api/routers/amar_triggers.py | api/routers/ | Router FastAPI — AMAR Trigger Engine |
| api/main.py | api/ | Patch : import + include_router amar_triggers_router |
| gaf/sql/sprint25_lot_a.sql | gaf/sql/ | Schema SQL Lot A |
| gaf/sql/sprint25_lot_b.sql | gaf/sql/ | Backfill SQL Lot B |
| gaf/sql/sprint25_lot_b_fix.sql | gaf/sql/ | Correction SDN + finding #24 |
| gaf/sql/gaf_finding_amar_trigger_prerequisites.sql | gaf/sql/ | GAF finding #23 |

# 3. Resultats empiriques — Backfill 2020-2024

| Metrique | Valeur |
| --- | --- |
| Source | ma.v_p7i_risk_source |
| Perimetre | n = 2 700 (54 pays x 10 piliers x 5 ans, annees OFFICIAL) |
| TRIGGER_EXCEPTIONAL | 2 (11,1%) — SDN 2024 PENV / LBY 2021 PMIN |
| TRIGGER_CRITICAL | 3 (16,7%) — ETH 2021 PENV / LSO 2022 PENV / ETH 2022 PMON |
| TRIGGER_ACTIVE | 13 (72,2%) — COG, GHA, SLE, GAB, MDG, CMR, COD, LBR, NAM, RWA, ZMB |
| TRIGGER_DIAGNOSTIC_INCOMPLETE | 0 — SDN absorbe par EXCEPTIONAL (Option B) |
| Total | 18 triggers (0,67% des lignes) |
| Distribution annuelle | 2021 : 5 pays ¦ 2022 : 6 pays ¦ 2023 : 0 pays ¦ 2024 : 7 pays |
| Piliers declencheurs | PMIN 10/18 (56%) — PENV 6/18 (33%) — PMON 1 — PRES 1 |

Anomalie qualite donnees resolue — SDN 2024 PENV

Constat : WKN_PENV NULL dans ma.computed_values masque par COALESCE(NULL,0) dans ma.v_p7i_risk_source. Le backfill initial avait charge wkn_score=0.000 / wkn_missing=FALSE.

Correction appliquee : UPDATE pub.amar_triggers SET wkn_score=NULL, wkn_missing=TRUE. La classification TRIGGER_EXCEPTIONAL (thr=1.000) est inaffectee — Option B.

Finding #24 ouvert : WKN_PENV_NULL_MASKED_SDN_2024 — ORIENTED. Recommandation : exposer weakness_score_raw dans ma.v_p7i_risk_source (Sprint 26).

# 4. Validation API en production

| Test | Commande | Resultat |
| --- | --- | --- |
| GET triggers 2024 | GET /api/v2/amar/triggers?year=2024 | 7 resultats — distribution conforme simulation |
| GET triggers SDN | GET /api/v2/amar/triggers/SDN | 1 resultat — wkn_missing=TRUE, note qualite publiee |
| GET triggers pays sans trigger | GET /api/v2/amar/triggers/MAR | 404 — message explicatif correct |
| Health check | GET /health | status: ok |

# 5. Etat GAF Sprint 25

| finding_id | Code | Statut | Objet |
| --- | --- | --- | --- |
| #20 | STRATEGIC_RISK_SIGNAL_DOMINANCE_GREATEST | ORIENTED | Compression signal WKN/THR — cause racine + architecture Trigger Engine |
| #21 | GENECO_ANALYTICAL_INDEPENDENCE | OPEN | Architecture Trigger GENECO — bloque par finding #22 |
| #22 | GENECO_OBSERVATIONAL_DOCTRINE_ALIGNMENT | ORIENTED | Doctrine GENECO v1->v2->v3 |
| #23 | AMAR_TRIGGER_PREREQUISITES_VALIDATED | ORIENTED | GAF-AMAR-TRIGGER-002 — Option B + seuil 0.20 |
| #24 | WKN_PENV_NULL_MASKED_SDN_2024 | ORIENTED | Anomalie COALESCE masquage NULL — correction appliquee |

# 6. Points ouverts — Sprint 26 et au-dela

- weakness_score_raw dans ma.v_p7i_risk_source — distinguer valeur nulle reelle et COALESCE masquage (Sprint 26, finding #24)

- Absence triggers 2023 — verifier pipeline ACLED 2023 pour SDN (guerre civile avril 2023 non capturee)

- Dominance PMIN 56% — ponderation pilier-specifique reportee Sprint 2 Trigger Engine

- GENECO Trigger Engine — bloque par decision GENECO doctrine (finding #21 OPEN, #22 ORIENTED)

- Collecte donnees 2025 — WB WDI, IMF WEO, FAO, ACLED (pipeline annuel)

# 7. References

| Reference | Localisation |
| --- | --- |
| Cadrage Sprint 25 | docs/cadrage_sprint25_amar_trigger_engine.docx |
| GAF finding #20 — source | ops.audit_findings WHERE finding_id = 20 |
| GAF finding #23 — prerequisites | ops.audit_findings WHERE finding_id = 23 |
| GAF finding #24 — anomalie SDN | ops.audit_findings WHERE finding_id = 24 |
| Table triggers | pub.amar_triggers |
| Vue enrichie | pub.v_amar_trigger_log |
| Fonction classification | pub.trigger_classify(thr, wkn, conf) |
| API endpoint | GET /api/v2/amar/triggers |
| Portal | https://open.osa-observatory.africa |

OSA Observatory — Observatoire de la Souverainete Africaine

Sprint 25 Report — AMAR Trigger Engine — v1.0 — 23 juin 2026

Licence CC-BY-NC-4.0 — Usage interne Conseil technique OSA